PROJECT WORKFLOW DOCUMENT

Project Title: AI-Powered Email Classification and Urgency Detection System
Dataset Used: Enron Email Dataset
Duration: 8 Weeks
Methodology: Agile
Urgency Levels: High / Medium / Low

Team Head (Project Manager): - Ankith

1. Project Objective

The goal of this project is to design, develop, and deploy an AI-based system that can automatically classify enterprise emails into certain categories and assign urgency levels (High, Medium, Low). The system would be able to simulate how emails are handled on an enterprise scale using the "Enron Email Dataset" and would be deployable within 8 weeks.

2. Agile Execution Framework

- Total Duration: 8 Weeks

- Sprint Length: 2 Weeks

- Total Sprints: 4

- Continuous integration and testing

- End-of-sprint review and demonstration

- Deployment completed within Sprint 4

3. Module-Based Team Structure

Total Team Strength: 22 Members (17 responded)

Module 1 – Email Data Collection & Preprocessing

Team Size: 4 Members:

- Sahasra

- Shirisha

- Poornima

- Nikhila

Sprint: Weeks 1–2

Objective:
Prepare structured, clean, and labelled data suitable for machine learning.

Responsibilities:

- Understanding enterprise email triage requirements

- Parsing and extracting emails from the dataset

- Removing noise such as headers, signatures, and duplicates

- Cleaning and normalizing email content

- Performing Exploratory Data Analysis (EDA)

- Defining email categories

- Designing urgency logic framework:

  - High → Critical keywords and strong negative sentiment

  - Medium → Actionable but not critical

  - Low → Informational or general communication

Deliverables:

- Cleaned dataset

- Structured labelled dataset

- Preprocessing scripts

- Data documentation report

Module 2 and Module 3 – NLP Engineering and Model Development

Team Size: 6 Members

- Shalini S

- Praveen Solanki

- Priyanjali

- Avinash

- Prashanthi

- Bhavish

- Pavani

Sprints: Weeks 3–6

This combined team is responsible for the intelligence layer of the system.

Module 2 – Email Categorization Engine

Responsibilities:

- Text normalization

- Tokenization and lemmatization

- Stopword removal

- TF-IDF feature extraction

- Word embeddings

- Sentiment score generation

- Urgency keyword feature creation

Deliverable:
Feature-ready dataset prepared for model training.

Module 3 – Urgency Detection Module (ML Modeling)

Models Implemented:

- Naïve Bayes

- Logistic Regression

- Support Vector Machine (SVM)

- BERT (fine-tuned transformer model)

Classification Strategy:
Multi-class urgency prediction:

- Class 0 → Low

- Class 1 → Medium

- Class 2 → High

Evaluation Metrics:

- Accuracy

- Precision

- Recall

- F1-Score (Macro and Weighted)

- Confusion Matrix

Deliverables:

- Model comparison report

- Selected best-performing model

- Saved trained model artifact

- Final urgency classification logic

Module 4 – Dashboard & Visualization Layer

Team Size: 6 Members

- Deepak M

- Supriya Suresh

- Akshitha

- Vivek

- Arya

- Gayatri

Sprint: Weeks 7–8

Objective:
Deploy the trained model into a functional and demonstrable application.

Responsibilities:

- Designing system architecture

- Building REST API using FastAPI

- Integrating trained model into backend

- Creating email ingestion workflow

- Implementing urgency-based routing logic

- Implementing logging and monitoring mechanisms

- Deployment setup (local or company infrastructure)

System Architecture Flow:

Incoming Email
↓
Preprocessing Engine
↓
Feature Extraction
↓
Classification Model
↓
Urgency Prediction (High / Medium / Low)
↓
Priority-Based Routing Output

Deliverables:

- Functional API endpoint

- Integrated ML pipeline

- Deployed working prototype

- Deployment and usage documentation

Module 5 – Deployment & Integration

Whole team members.

Team Allocation: Cross-module support during Week 8

Responsibilities:

- Model error analysis

- Performance tuning

- End-to-end system testing

- Load simulation

- Technical documentation

- Internship report preparation

- Final system demonstration

4. Sprint Timeline Overview

Sprint 1 (Weeks 1–2): Data Preparation
Sprint 2 (Weeks 3–4): NLP Engineering
Sprint 3 (Weeks 5–6): Model Development
Sprint 4 (Weeks 7–8): Integration and Deployment

5. Risk Management Strategy

- Risk: No explicit urgency labels.
Mitigation: Hybrid labelling using keywords, sentiment analysis, and manual tagging.

- Risk: Imbalanced classes.
Mitigation: Weighted loss functions and resampling techniques.

- Risk: Model overfitting.
Mitigation: Cross-validation and regularization.

- Risk: Integration delays.
Mitigation: Early API-model integration testing.

- Risk: Computational constraints.
Mitigation: Model optimization and batch processing.

6. Success Criteria

- Classification Accuracy ≥ 85%

- Multi-class F1 Score ≥ 0.80

- High-priority detection accuracy ≥ 90%

- Processing time less than 2 seconds per email

- Fully functional deployment completed within 8 weeks